INTELLIOS

Catalyst UI Kit Optimization Plan

S-001 Validated  •  27 Components Mapped  •  3-Phase Migration

April 7, 2026

# 1. S-001 Validation: Corrected Finding

The original audit finding S-001 stated: "Only 9 of 27 Catalyst components used; heavy skew to Heading/Subheading." After thorough validation, this finding is partially correct but requires significant nuance.

## The Actual Architecture

Intellios maintains two parallel component directories with overlapping concerns:

src/components/catalyst/ (27 files) — The original Catalyst UI Kit from Tailwind Labs. Built on Headless UI. Uses raw Tailwind color classes (zinc-950, red-200). Provides: Alert, AuthLayout, Avatar, Button, Checkbox, Combobox, DescriptionList, Dialog, Divider, Dropdown, Fieldset, Heading, Input, Link, Listbox, Navbar, Pagination, Radio, Select, Sidebar, SidebarLayout, StackedLayout, Switch, Table, Text, Textarea.

src/components/ui/ (26 files) — The project’s design system. A hybrid of Catalyst re-exports, Radix UI alternatives, and project-specific components. Uses design token classes (text-text, bg-surface, border-border). Contains: Badge, Breadcrumb, Button, Card, CatalystLink, Dialog (Radix), Divider, DropdownMenu (Radix), EmptyState, FormField, Input, Select (Radix), SectionHeading, Sheet, Skeleton, Switch, Table, Tabs, Text, Tooltip.

## Corrected Component Census

| Component | Source | # | Pages | Notes |
| --- | --- | --- | --- | --- |
| Heading / Subheading | catalyst/heading | 37 | Every page | Primary entry point |
| Button | catalyst/button | 18 | Many pages | Also UI Button (2 variants!) |
| Alert / InlineAlert | catalyst/alert | 5 | Blueprints, Registry, Gov | Not used on Review errors |
| Dialog | catalyst/dialog | 4 | Admin, Registry, Workflow | Radix Dialog in ui/ used elsewhere |
| Checkbox | catalyst/checkbox | 2 | Review, Policy form | Login uses raw <input> |
| Combobox | catalyst/combobox | 1 | Policy form only |  |
| Pagination | catalyst/pagination | 1 | table-toolbar only |  |
| DescriptionList | catalyst/description-list | 1 | Registry detail | Also in ui/ (Catalyst re-export) |
| Table | ui/table (Catalyst-derived) | ~20 | 9+ pages | Catalyst Table adapted for ui/ |
| Select | ui/select (Radix-based) | ~17 | 8+ pages | Replaces Catalyst Select + Listbox |
| Switch | ui/switch (Catalyst re-export) | ~4 | Admin pages | Backward-compat wrapper |
| Divider | ui/divider (Catalyst re-export) | ~2 | Chat, Intake | Backward-compat wrapper |
| Text / TextLink | ui/text (Catalyst re-export) | ~0 | Minimal | Available but rarely imported |

## Unused Catalyst Components (14 of 27)

| Component | Why Unused | Priority | Recommendation |
| --- | --- | --- | --- |
| AuthLayout | Login uses bespoke dark layout | Low | Keep custom — dark theme is intentional brand choice |
| Avatar | No user avatars displayed anywhere | Medium | Adopt for nav sidebar user profile + Review queue assignees |
| Dropdown | Radix DropdownMenu in ui/ used instead | Low | Consolidate to one — recommend Catalyst (Headless UI already loaded) |
| Fieldset / Field / Label / Description / ErrorMessage | FormField in ui/ replaces this | High | Evaluate migration: Catalyst Fieldset is more accessible (auto ARIA) |
| Input / InputGroup | Login: raw HTML; others: ui/input | High | Adopt Catalyst Input for form consistency + dark mode support |
| Link | CatalystLink adapter exists but pages use Next.js Link directly | Low | Current approach is fine — CatalystLink needed only inside Catalyst wrappers |
| Listbox | Radix Select in ui/ replaces it | Low | Keep Radix Select — more ecosystem support |
| Navbar | Custom sidebar nav in components/nav/ | Low | Keep custom — nav is already polished |
| Radio / RadioGroup | No radio groups in demo pages | Low | Adopt when needed; no immediate action |
| Select (Catalyst) | Radix Select in ui/ replaces it | Low | Keep Radix Select |
| Sidebar / SidebarLayout / StackedLayout | Custom layout in components/nav/ | Low | Keep custom — already responsive and feature-complete |
| Textarea | ui/input exports Textarea instead | Medium | Migrate ui/Textarea to use Catalyst Textarea for consistency |

# 2. Root Cause: The Dual-System Problem

The core issue is not underuse of Catalyst — it is the coexistence of two component systems with overlapping scope and divergent styling. This creates three concrete problems:

Problem 1: Duplicate Primitives

Button exists in both systems. Catalyst Button (20+ colors, Headless UI, TouchTarget for 44px hit area) is used on 18 pages. UI Button (4 variants: primary/secondary/ghost/destructive, design tokens) is used on 2 pages. A developer must choose which Button to import, and the choice is arbitrary.

Problem 2: Dialog Fork

Catalyst Dialog (Headless UI, focus trap, escape handling, backdrop transition) is used in admin/webhooks, admin/api-keys, registry/lifecycle-controls, and workflow/creation-wizard. Radix Dialog (design tokens, close button, overlay) is used everywhere else via @/components/ui/dialog. Compliance and Deploy use hand-rolled modals with neither. Three implementations for the same pattern.

Problem 3: Styling Divergence

Catalyst components use raw Tailwind: text-zinc-950 border-zinc-950/10 bg-zinc-950/5. UI components use design tokens: text-text border-border bg-surface. When both appear on the same page, a theme change or dark-mode toggle would style them differently. The Login page is a visible example: Heading/Subheading come from Catalyst (zinc-950 colors overridden with className), while FormField comes from UI (design tokens).

# 3. Optimization Strategy: Unified Component System

Goal: Establish a single canonical import path (@/components/ui) that exposes the best of both systems, eliminating duplication and ensuring every page uses the same component for the same UI pattern.

## Design Principle: Catalyst Core + Token Bridge

The strategy is to treat Catalyst components as the structural/accessibility foundation and apply the project’s design tokens as a styling bridge. This preserves Catalyst’s Headless UI accessibility guarantees while ensuring visual consistency through design tokens.

Concretely: For each component, pick ONE canonical implementation, place it in src/components/ui/, and re-export it from the barrel index. Pages should never import from @/components/catalyst directly. The backward-compat wrappers already in ui/ (Switch, Divider, DescriptionList) demonstrate this pattern.

## Component-by-Component Decisions

| Component | Decision | Rationale & Action |
| --- | --- | --- |
| Heading / Subheading | Keep Catalyst | Already universal. Move import to ui/ barrel. Pages import from @/components/ui. |
| Button | Merge → Catalyst + tokens | Adopt Catalyst Button as canonical (superior accessibility via TouchTarget). Add design-token color mappings (primary, secondary, ghost, destructive) as aliases. Deprecate ui/button.tsx. |
| Alert / InlineAlert | Keep Catalyst | Extend usage: adopt InlineAlert on Review (errors), Pipeline (empty), Home (API errors). Add to ui/ barrel. |
| Dialog | Consolidate → Catalyst | Catalyst Dialog has built-in focus trap and escape handling. Migrate Radix Dialog consumers to Catalyst Dialog. Apply design tokens via className overrides. Retire ui/dialog.tsx. |
| Input / InputGroup | Adopt Catalyst + tokens | Catalyst Input has superior type handling (date pickers, search). Bridge design tokens. Replace raw HTML inputs on Login, and ui/input consumers. Keep FormField as a layout wrapper. |
| Checkbox | Keep Catalyst | Already used on Review and Policy form. Adopt on Login (replace raw <input type=checkbox>). |
| Combobox | Keep Catalyst | Already used in Policy form. No changes needed. |
| Table | Keep ui/ (Catalyst-derived) | Already the canonical Table. Well-adopted (20+ imports). No change. |
| Select | Keep ui/ (Radix-based) | Better ecosystem support. 17+ imports. No change. Catalyst Select and Listbox remain unused. |
| DropdownMenu | Keep ui/ (Radix-based) | Already in production. Catalyst Dropdown remains unused but available. |
| Fieldset / Field | Adopt Catalyst (Phase 2) | Catalyst Fieldset provides automatic ARIA bindings. Migrate FormField to wrap Catalyst Field internally. |
| Avatar | Adopt Catalyst (Phase 2) | Add user avatars to sidebar nav, Review queue assignees, and audit trail entries. |
| Textarea | Adopt Catalyst + tokens (Phase 2) | Replace ui/Textarea with Catalyst Textarea for consistency with Input migration. |
| Pagination | Keep Catalyst (via table-toolbar) | Already integrated. No change. |
| Switch | Keep ui/ (Catalyst re-export) | Already works. No change. |
| Divider | Keep ui/ (Catalyst re-export) | Already works. No change. |
| Text / TextLink / Strong / Code | Keep Catalyst (via ui/) | Increase adoption for body text consistency. |
| Link | Keep CatalystLink adapter | Used internally by Catalyst Table rows. No direct page usage needed. |
| AuthLayout | Skip | Login’s dark bespoke layout is an intentional brand choice. |
| Navbar | Skip | Custom sidebar nav is already polished. |
| Radio / RadioGroup | Defer | No current use case. Adopt when needed. |
| Sidebar / SidebarLayout / StackedLayout | Skip | Custom layout is feature-complete. |

# 4. Three-Phase Migration Plan

## Phase 1: Demo-Critical Fixes (1–2 days)

Immediate fixes for the 12-minute demo walkthrough. Zero new components — just swap imports and fix the most visible inconsistencies.

| # | Task | Why | Files |
| --- | --- | --- | --- |
| 1.1 | Login: Replace raw <input> with Catalyst Input | Login is the first screen in every demo. Raw HTML inputs lack consistent styling and accessibility attributes. Wrap with FormField for label/error layout. Apply dark-mode token bridge via className. | login/page.tsx |
| 1.2 | Login: Replace raw <button> with Catalyst Button | Catalyst Button provides TouchTarget (44px hit area), loading state support, and consistent focus ring. Use color="indigo" for the primary action. | login/page.tsx |
| 1.3 | Login: Replace raw <input type=checkbox> with Catalyst Checkbox | The "Remember this device" checkbox should use Catalyst Checkbox with color="indigo" for visual consistency. | login/page.tsx |
| 1.4 | Login: Replace <a> tags with Next.js Link | Lines 308 and 311 use raw <a> tags for navigation. Replace with next/link Link component for client-side transitions. | login/page.tsx |
| 1.5 | Compliance: Replace hand-rolled modal with Catalyst Dialog | Demo stop #6 opens a policy detail modal. The hand-rolled version lacks focus trap and escape-to-close. Catalyst Dialog provides both plus backdrop transition. | compliance/page.tsx |
| 1.6 | Review: Replace error <p> with InlineAlert | Review page shows errors as a red <p> tag. Replace with InlineAlert variant="error" to match Blueprints page. | review/page.tsx |
| 1.7 | Home + Pipeline: Add loading skeletons | Both pages (demo stops #1 and #3) have no loading feedback. Add SkeletonList from ui/ for consistency with Blueprints page. | page.tsx, pipeline/page.tsx |
| 1.8 | Home + Pipeline: Add InlineAlert error states | Both pages have no error handling. Add InlineAlert variant="error" with retry action, matching the Blueprints pattern. | page.tsx, pipeline/page.tsx |

## Phase 2: Canonical Imports + Token Bridge (3–5 days)

Establish the single-import convention and resolve the dual-system problem. After this phase, no page should import from @/components/catalyst directly.

| # | Task | Details |
| --- | --- | --- |
| 2.1 | Add Catalyst Heading, Button, Alert, Checkbox, Combobox, Pagination to ui/ barrel | Create re-export wrappers in ui/ (same pattern as Switch/Divider). Update index.ts. This gives every component a canonical @/components/ui import. |
| 2.2 | Create design-token bridge for Catalyst Button | Add token-mapped color aliases: primary → indigo + design tokens, secondary → zinc + tokens, destructive → red + tokens. Keep full Catalyst color palette available. Deprecate ui/button.tsx. |
| 2.3 | Consolidate Dialog: Migrate Radix Dialog consumers to Catalyst Dialog | Add design-token className overrides to Catalyst Dialog (border-border, bg-surface, text-text). Update ui/dialog.tsx to re-export Catalyst Dialog with token bridge. Update all consumers. |
| 2.4 | Adopt Catalyst Input: Create token-bridged wrapper | Wrap Catalyst Input with design-token classes. Keep FormField as the layout wrapper (label, error message, description). Update Login, Deploy, and all form pages. |
| 2.5 | Rewrite all @/components/catalyst imports to @/components/ui | Bulk find-and-replace across 80+ import statements. Verify no direct catalyst imports remain. This is the key milestone: a single canonical import path. |
| 2.6 | Adopt Catalyst Fieldset/Field for FormField internals | Refactor FormField to wrap Catalyst Field internally. This adds automatic ARIA label/description bindings without changing the external FormField API. |

## Phase 3: Polish + New Adoptions (ongoing)

Lower-priority improvements that expand Catalyst usage to new patterns.

| # | Task | Details |
| --- | --- | --- |
| 3.1 | Adopt Avatar for sidebar nav user profile | Add user avatar to the sidebar footer. Catalyst Avatar supports image, initials fallback, and AvatarButton for click-to-profile. |
| 3.2 | Adopt Avatar for Review queue assignees | Display assignee avatars next to review items for visual identification. |
| 3.3 | Migrate ui/Textarea to Catalyst Textarea | Ensure consistency with the Catalyst Input migration from Phase 2. |
| 3.4 | Increase Text/TextLink/Strong/Code adoption | Use Catalyst Text for body paragraphs and TextLink for inline links across content-heavy pages (Blueprint detail, Compliance reports). |
| 3.5 | Add responsive breakpoints to Compliance, Home, Pipeline | Use Tailwind responsive classes (sm:/md:/lg:) on grid layouts. |
| 3.6 | Extract shared timeAgo() utility | Single formatRelativeTime() in src/lib/utils/time.ts, replace all 3 implementations. |
| 3.7 | Consolidate status badges into shared StatusBadge | Extend the existing StatusBadge in src/components/registry/ to handle all status types. Import from ui/ barrel. |

# 5. Token Bridge Pattern: Implementation Guide

The token bridge is the key architectural technique that reconciles Catalyst’s raw Tailwind approach with the project’s design token system. Here is the pattern for each component type.

## Button Example

In src/components/ui/button.tsx, re-export Catalyst Button with token-mapped color presets:

// Re-export Catalyst Button as canonical
export { Button } from "@/components/catalyst/button";
// Token-mapped presets for common variants
export const ButtonPresets = {
  primary: { color: "indigo" as const, className: "shadow-primary" },
  secondary: { outline: true as const, className: "border-border text-text" },
  destructive: { color: "red" as const },
  ghost: { plain: true as const, className: "text-text-secondary" },
} as const;

## Dialog Example

// Wrap Catalyst Dialog with design token overrides
import { Dialog as CatalystDialog, DialogTitle, DialogBody, DialogActions } from "@/components/catalyst/dialog";
export function Dialog({ className, ...props }) {
  return <CatalystDialog {...props}
    className={cn("[&_[data-slot=panel]]:border-border [&_[data-slot=panel]]:bg-surface", className)} />;
}
export { DialogTitle, DialogBody, DialogActions };

## Input Example

// Wrap Catalyst Input with design token classes
import { Input as CatalystInput, InputGroup } from "@/components/catalyst/input";
export function Input({ className, ...props }) {
  return <CatalystInput {...props}
    className={cn("border-border bg-surface text-text placeholder:text-text-tertiary
      focus:border-primary", className)} />;
}
export { InputGroup };

# 6. Target State: Component Architecture After Migration

After completing all three phases, the component architecture simplifies to a single import convention with clear boundaries.

## Import Convention

All pages import from @/components/ui only. No page should ever import from @/components/catalyst directly. The catalyst/ directory becomes an internal implementation detail of ui/.

## Component Origin Map

| Component | Origin | Integration |
| --- | --- | --- |
| Heading, Subheading | Catalyst | Direct re-export |
| Button | Catalyst + token bridge | Token-mapped color presets |
| Alert, InlineAlert | Catalyst | Direct re-export |
| Dialog, DialogTitle, etc. | Catalyst + token bridge | Design token className overrides |
| Input, InputGroup | Catalyst + token bridge | Design token className overrides |
| Checkbox | Catalyst | Direct re-export |
| Combobox | Catalyst | Direct re-export |
| Fieldset, Field, Label | Catalyst | Wrapped inside FormField |
| Avatar, AvatarButton | Catalyst | Direct re-export |
| Table, TableRow, etc. | Catalyst (already in ui/) | No change |
| Switch | Catalyst (already in ui/) | No change |
| Divider | Catalyst (already in ui/) | No change |
| Text, TextLink, Strong, Code | Catalyst (already in ui/) | No change |
| Pagination | Catalyst (via table-toolbar) | No change |
| Select, SelectTrigger, etc. | Radix UI (keep) | Better ecosystem fit |
| DropdownMenu | Radix UI (keep) | Already in production |
| Tabs | Radix UI (keep) | Already in production |
| Badge | Custom (keep) | No Catalyst equivalent |
| Card | Custom (keep) | No Catalyst equivalent |
| EmptyState | Custom (keep) | No Catalyst equivalent |
| FormField | Custom (wraps Catalyst Field) | Layout + error display wrapper |
| Skeleton | Custom (keep) | Loading states |
| Sheet | Radix UI (keep) | Slide-over panels |
| Breadcrumb, Tooltip, etc. | Custom (keep) | Project-specific |

## Success Metrics

After Phase 1: All demo-critical pages use Catalyst or Catalyst-derived components for Button, Input, Dialog, Alert, and Checkbox. No raw HTML form elements on demo pages.

After Phase 2: Zero imports from @/components/catalyst in any page file. Every component imported from @/components/ui. Single canonical instance of every primitive.

After Phase 3: Catalyst coverage rises from 8/27 active to 15/27 active. Remaining 12 components are either intentionally replaced (Select, Listbox, Dropdown, Navbar, Sidebar, SidebarLayout, StackedLayout, AuthLayout) or deferred (Radio).