INTELLIOS

QA Action Plan

Remediation Roadmap for 42 QA Findings

| Source Report | Visual QA Report — 2026-04-04 |
| --- | --- |
| Total Findings | 42 (13 Critical, 15 Warning, 14 Minor) |
| Estimated Duration | 4 sprints (~8 weeks) |
| Date Prepared | April 4, 2026 |

# Executive Overview

This action plan translates the 42 findings from the Intellios Visual QA Report (2026-04-04) into a structured remediation roadmap. Findings are organized into four priority tiers across four two-week sprints. Each action item includes the specific fix required, the effort estimate, the suggested owner, the files or subsystems involved, and the acceptance criteria for verification.

The plan prioritizes unblocking the core product workflow first (intake, generation, review, deploy), then addresses security and data integrity issues, followed by UX polish and minor fixes. Where findings share a root cause, they are grouped into a single action item to avoid duplicate work.

| 13 Critical | 15 Warning | 14 Minor | 37 Action Items |
| --- | --- | --- | --- |

## Sprint Timeline

| Sprint | Focus | Findings Addressed | Target |
| --- | --- | --- | --- |
| Sprint 1 Weeks 1–2 | Unblock Core Workflows | C-13, C-03, C-04, C-10, C-11, C-01, C-02 | 7 critical fixes |
| Sprint 2 Weeks 3–4 | Data Trust & Security | C-12, C-05, C-06, W-01, W-02/M-05/W-11, C-07, C-09, C-08, W-15 | 7 critical + 3 warning fixes |
| Sprint 3 Weeks 5–6 | UX Polish & Consistency | M-13, W-09, W-12, W-08, W-04/M-06, W-10, W-13, W-14/W-03, W-05, M-01, W-06, W-07, M-02 | 13 items |
| Sprint 4 Weeks 7–8 | Final Polish & Verification | M-14, M-03, M-04, M-07, M-08, M-09, M-10, M-11, M-12 + full regression | 10 items + regression |

# Sprint 1 — Unblock Core Workflows

Focus: Fix the critical blockers that prevent the platform’s primary workflow (intake → generation → review → deploy) and resolve crashes and missing pages that break the demo experience.

| # | ID | Action | Effort | Owner | Key Files / Areas | Acceptance |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | C-13 | Debug POST /api/blueprints 500 error. Investigate ABP generation logic, field mappings, and DB constraints. Add null-safety to client-side Array.map() rendering. | High | Backend | src/app/api/blueprints/ src/lib/intake/ | Blueprint generates successfully from completed intake session |
| 2 | C-03 | Debug [agentId] dynamic route data fetch. Verify UUID format matches DB schema. Test all 5 agents load. | Med | Backend | src/app/registry/[agentId]/ | All 5 agent detail pages render with data |
| 3 | C-04 | Debug blueprint detail data fetch. Fix schema mismatch between API and UI. Ensure status badge reflects actual status. | Med | Backend | src/app/blueprints/[id]/ | Blueprint detail page loads with content, Refine/Companion AI accessible |
| 4 | C-10 | Implement server-side route guards in Next.js middleware. Redirect unauthorized roles from restricted routes. Remove rendered UI on access-denied pages. | High | Full-stack | src/middleware.ts src/app/ (all restricted routes) | Direct URL to /governance, /deploy, /admin returns redirect for unauthorized roles |
| 5 | C-11 | Debug client-side success handler in invite form. Fix unhandled state update or toast error after 201 response. Add success feedback message. | Med | Frontend | src/app/admin/users/ (invite component) | Invite form submits, shows success toast, no crash |
| 6 | C-01 | Option A: Build Analytics page. Option B: Remove sidebar link and hide route. Recommend Option B for sprint speed. | Low | Frontend | src/components/catalyst/sidebar src/app/analytics/ | No 404 when clicking Analytics (hidden or functional) |
| 7 | C-02 | Debug Settings page runtime error. Check for missing data dependencies or null references on load. | Med | Frontend | src/app/admin/settings/ | Settings page loads without error boundary |

# Sprint 2 — Data Trust & Security

Focus: Implement responsive layout foundations, fix data inconsistencies that erode user trust, resolve remaining critical access control and role issues, and hide write-actions from read-only roles.

| # | ID | Action | Effort | Owner | Key Files / Areas | Acceptance |
| --- | --- | --- | --- | --- | --- | --- |
| 8 | C-12 | Implement responsive breakpoints: • Sidebar collapse to hamburger below 1024px • Stack status cards below 768px • Horizontal scroll for Pipeline Kanban • Mobile-first grid adjustments | High | Frontend | src/components/catalyst/sidebar All page layouts Tailwind config | App usable at 768px (tablet) and 375px (mobile) |
| 9 | C-05 C-06 | Fix Governor Policy Health card data query (returns null instead of counts). Fix Compliance KPIs: Clean agents shows "/" (division error), Critical field empty. | Low | Backend | src/app/governor/ (dashboard) src/lib/ (governance queries) | Policy Health shows Active/Violated/Stale counts; KPIs show numeric values |
| 10 | W-01 | Unify deployed agent count query. Ensure Deploy, Monitor, Governor Fleet, and Executive all use one source of truth. | Med | Backend | src/app/deploy/ src/app/monitor/ src/app/governor/ | Same deployed count across all 4 pages |
| 11 | W-02 M-05 W-11 | Reconcile review queue queries. Fraud Detection Advisor (In Review) must appear in Admin Review Queue and Governor Approvals. Ensure all roles see consistent review data. | Med | Backend | src/app/review/ src/app/governor/approvals/ src/lib/db/ | Review Queue, Overview, and Governor Approvals all show same pending count |
| 12 | C-07 | Move /auth/forgot-password outside auth middleware. Add to public routes list. | Low | Backend | src/middleware.ts src/app/auth/forgot-password/ | Unauthenticated users can access forgot-password page |
| 13 | C-09 | Grant Designer role access to Design Studio and Blueprints. Update role permissions in auth config. | Med | Backend | src/middleware.ts src/lib/ (role config) | Designer sees Design Studio and Blueprints in sidebar and can access them |
| 14 | C-08 | Either implement Workflows tab with distinct content or remove the tab entirely from Registry. | Med | Frontend | src/app/registry/ (Workflows tab) | Workflows tab shows workflow content or is removed |
| 15 | W-15 | Conditionally hide write-action controls (Clone, Deploy, Submit) for Viewer role. Extend C-10 route guards to cover Viewer. | Med | Full-stack | src/components/registry/ src/components/ (pipeline cards) src/middleware.ts | Viewer sees no Clone, Deploy, or Submit buttons on any page |

# Sprint 3 — UX Polish & Consistency

Focus: Wire up the notification system, fix search, resolve intermittent UI bugs, normalize naming and formatting inconsistencies, and improve form validation and accessibility.

| # | ID | Action | Effort | Owner | Key Files / Areas | Acceptance |
| --- | --- | --- | --- | --- | --- | --- |
| 16 | M-13 | Integrate platform events (deployments, reviews, approvals, blueprint generation) into the notification system. | Med | Backend | src/lib/ (notification service) All event emitters | Bell icon shows notifications after platform actions |
| 17 | W-09 | Implement agent and policy search in the command palette. Alternative: update placeholder to match actual scope. | Med | Full-stack | src/components/ (search modal) src/app/api/ (search endpoint) | Searching "loan" returns Loan Application Assistant |
| 18 | W-12 | Debug Ask Intellios toggle state. Investigate race condition or stale React state after navigation. | Med | Frontend | src/components/ (Ask Intellios panel) | Panel opens reliably on every click across all pages |
| 19 | W-08 | Fix register wizard step progression (advance fields across 3 steps) or remove the stepper UI. | Med | Frontend | src/app/register/ | Steps advance correctly or single-page form with no stepper |
| 20 | W-04 M-06 | Build event name humanizer utility. Apply to Governor audit activity and Overview Activity feed. Map all raw event names to human-readable labels. | Low | Frontend | src/lib/ (event formatter) src/app/governor/ src/app/ (overview) | No raw event names visible; all events human-readable |
| 21 | W-10 | Refactor Ask Intellios panel to overlay/drawer pattern. Or enforce minimum width on main content when panel is open. | Med | Frontend | src/components/ (Ask Intellios) | Main content remains usable with AI panel open |
| 22 | W-13 | Add inline validation error messages to Invite User form. Show "Email is required" on empty submission. | Low | Frontend | src/app/admin/users/ (invite form) | Clear error message shown on invalid submission |
| 23 | W-14 W-03 | Reconcile role naming: either add "Designer" to invite dropdown or migrate existing designers to "Architect". Update role badges to match. | Low | Full-stack | src/app/admin/users/ src/lib/db/ (role schema) | Invite dropdown and user list show consistent role names |
| 24 | W-05 | Normalize blueprint status badge casing. All statuses should be capitalized ("Deployed" not "deployed"). | Low | Frontend | src/app/blueprints/ (status badge) | All status badges use consistent capitalization |
| 25 | M-01 | Increase auth form label contrast. Change from text-slate-700 to text-slate-300 or lighter. | Low | Frontend | src/app/login/ src/app/register/ | Labels clearly visible on dark background; WCAG AA compliant |
| 26 | W-06 | Add empty state component to Compliance Calendar. Show message like "No compliance events scheduled." | Low | Frontend | src/app/governor/calendar/ | Calendar shows informative empty state instead of blank page |
| 27 | W-07 | Add scope selection controls to API Keys form. Or remove the orphaned "Scopes" label. | Low | Frontend | src/app/admin/api-keys/ | Scopes are selectable or label is removed |
| 28 | M-02 | Add "Don’t have an account? Create one" link below sign-in form. | Low | Frontend | src/app/login/ | Login page links to registration page |

# Sprint 4 — Final Polish & Regression

Focus: Resolve remaining minor issues, clean up dependent fixes that were unblocked in earlier sprints, and conduct a full regression test against all 42 findings.

| # | ID | Action | Effort | Owner | Key Files / Areas | Acceptance |
| --- | --- | --- | --- | --- | --- | --- |
| 29 | M-14 | Add redirect from /overview to / or make /overview a valid route. | Low | Frontend | src/app/ or next.config.ts (redirects) | /overview no longer 404s |
| 30 | M-03 | Format Monthly Cost as "$0.00" or "—" when zero. | Low | Frontend | src/app/governor/executive/ | Cost shows 2 decimal places or dash |
| 31 | M-04 | Add proper heading, icon, and access-denied card to Admin Fleet page. | Low | Frontend | src/app/admin/fleet/ | Page has styled restriction message, not bare text |
| 32 | M-07 | Populate breadcrumb and title from blueprint data (depends on C-04 fix). | Low | Frontend | src/app/blueprints/[id]/ | Breadcrumb shows agent name; status badge is accurate |
| 33 | M-08 | Align Governance Hub "Audit Trail" button style with the action bar pattern. | Low | Frontend | src/app/governance/ | Consistent button styling across the page |
| 34 | M-09 | Verify Pipeline drill-down works after C-03 fix. No independent work needed. | N/A | QA | src/app/pipeline/ | Pipeline cards navigate to working agent detail pages |
| 35 | M-10 | Relabel "+ New Blueprint" to "+ Start New Agent" or "Go to Design Studio". | Low | Frontend | src/app/blueprints/ | Button label matches actual behavior |
| 36 | M-11 | Show full "Compliance Officer" role label in sidebar footer (not truncated "Compliance"). | Low | Frontend | src/components/catalyst/sidebar | Officer role shows full name |
| 37 | M-12 | Fix "Enter to start" hint: either enable Enter submission or change hint to "Ready to start". | Low | Frontend | src/app/intake/ (new agent modal) | Hint matches actual behavior |

## Full Regression Test

After completing all 37 action items, conduct a full regression test covering:

Complete intake flow through all 7 domains and generate a blueprint successfully

All 5 agent detail pages and all blueprint detail pages load with data

Role-based access control: test all 5 roles via sidebar navigation and direct URL access

Responsive testing at 768px (tablet) and 375px (mobile) viewports

Viewer role sees no write-action controls on any page

Deployed agent counts are consistent across Deploy, Monitor, Governor Fleet, and Executive

Review queue counts are consistent across Overview, Review Queue, and Governor Approvals

Notification bell shows events after platform actions

Search returns agents and policies (or placeholder updated)

Ask Intellios panel opens reliably on every page

# Effort Summary

| Effort Level | Count | Definition | Typical Time |
| --- | --- | --- | --- |
| High | 3 | Multi-day investigation across server + client; architectural changes | 3–5 days |
| Medium | 16 | Focused debugging or feature implementation in 1–2 subsystems | 1–2 days |
| Low | 16 | Single-file config change, CSS tweak, label update, or routing fix | 1–4 hours |
| N/A | 2 | Dependent on another fix; no independent work required | Verification only |

## Key Dependencies

Several action items have dependencies that affect execution order:

M-09 (Pipeline drill-down) is blocked by C-03 (agent detail pages). Complete C-03 first; M-09 resolves automatically.

M-07 (blueprint breadcrumb) depends on C-04 (blueprint detail fix). Complete C-04 first; then M-07 is a trivial data-binding change.

W-15 (Viewer write-actions) extends C-10 (route guards). Implement C-10 first in Sprint 1; then W-15 adds role-conditional UI hiding in Sprint 2.

W-02, M-05, and W-11 share one root cause (review queue query mismatch). Fix once, verify in all three contexts.

W-04 and M-06 share one root cause (raw event names). Build the humanizer utility once, apply everywhere.

W-14 and W-03 share one root cause (designer/architect role naming). Decide on the canonical name once, propagate everywhere.

End of Action Plan